# TEST PLAN

## VWO Login Dashboard — app.vwo.com

## 1. Document Control

| Field | Details |
| --- | --- |
| Document ID | TP-VWO-LOGIN-2026-001 |
| Document Title | Test Plan — VWO Login Dashboard |
| Version | 1.0 |
| Author | QA Lead |
| Date Created | 2026-03-20 |
| Date Modified | 2026-03-20 |
| Status | Draft |
| PRD Reference | PRD — VWO Login Dashboard (PRD.txt) |
| Classification | Internal — Confidential |

### 1.1 Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 2026-03-20 | QA Lead | Initial draft |
| 1.0 | 2026-03-20 | QA Lead | Baseline release for stakeholder review |

### 1.2 Distribution List

| Role | Name | Purpose |
| --- | --- | --- |
| QA Lead | TBD | Owner |
| QA Engineer(s) | TBD | Execution |
| Development Lead | TBD | Review |
| Product Manager | TBD | Approval |
| Security Engineer | TBD | Security Review |
| DevOps Lead | TBD | Environment |

## 2. Table of Contents

- Document Control

- Table of Contents

- Introduction

- Test Scope

- Test Strategy

- Features to be Tested

- Features NOT to be Tested

- Requirements Traceability Matrix (RTM)

- Test Environment

- Entry and Exit Criteria

- Test Schedule and Milestones

- Roles and Responsibilities

- Risk Assessment and Mitigation

- Defect Management

- Test Deliverables

- Approvals

## 3. Introduction

### 3.1 Purpose

This Test Plan defines the testing strategy, scope, approach, resources, schedule, and deliverables for the VWO Login Dashboard at app.vwo.com. It ensures that all functional, non-functional, and compliance requirements identified in the PRD are validated systematically prior to production release.

### 3.2 Project Overview

VWO (Visual Website Optimizer) is a digital experience optimization platform used by 4,000+ brands across 90+ countries for A/B testing, conversion rate optimization, and user behavior analysis. The Login Dashboard is the critical entry point for users accessing VWO’s suite of experimentation, personalization, and analytics tools.

Target Users: - Primary: Digital marketers, product managers, UX designers, developers at growing businesses - Secondary: Enterprise teams, CRO specialists, data analysts - Scale: Companies from 50-200 employees to large enterprises with 1,000+ employees

### 3.3 References

| Ref ID | Document | Version |
| --- | --- | --- |
| PRD-001 | Product Requirements Document — VWO Login Dashboard | 1.0 |
| STD-001 | IEEE 829-2008 — Standard for Software Test Documentation | — |
| STD-002 | ISTQB Foundation Level Syllabus | 4.0 |
| STD-003 | OWASP Authentication Cheat Sheet | Latest |
| STD-004 | WCAG 2.1 AA Guidelines | 2.1 |

### 3.4 Definitions and Acronyms

| Acronym | Definition |
| --- | --- |
| VWO | Visual Website Optimizer |
| PRD | Product Requirements Document |
| RTM | Requirements Traceability Matrix |
| MFA | Multi-Factor Authentication |
| SSO | Single Sign-On |
| SAML | Security Assertion Markup Language |
| OAuth | Open Authorization |
| WCAG | Web Content Accessibility Guidelines |
| GDPR | General Data Protection Regulation |
| CCPA | California Consumer Privacy Act |
| OWASP | Open Web Application Security Project |
| ARIA | Accessible Rich Internet Applications |
| CDN | Content Delivery Network |
| E2E | End-to-End |
| UAT | User Acceptance Testing |
| SLA | Service Level Agreement |
| RACI | Responsible, Accountable, Consulted, Informed |

## 4. Test Scope

### 4.1 In-Scope

The following areas are within the scope of this test plan, as derived from the PRD:

| Scope Area | PRD Section Reference |
| --- | --- |
| Email/Password Authentication | Functional Requirements — Login Process |
| Session Management | Functional Requirements — Login Process |
| Multi-Factor Authentication (MFA) | Functional Requirements — Login Process |
| Single Sign-On (SSO) | Functional Requirements — Login Process |
| User Input Validation | Functional Requirements — User Input Validation |
| Password Management (Forgot/Reset) | Functional Requirements — Password Management |
| Responsive/Mobile Design | UX Features — Interface Design |
| Accessibility (WCAG 2.1 AA) | UX Features — Accessibility |
| Light/Dark Theme | UX Features — Branding & Visual Design |
| Data Encryption (E2E, HTTPS) | Technical Requirements — Security |
| GDPR/CCPA Compliance | Technical Requirements — Compliance |
| Rate Limiting / Brute Force Protection | Technical Requirements — Compliance |
| Page Load Performance (< 2s) | Technical Requirements — Performance |
| Scalability / High Availability | Technical Requirements — Performance |
| Platform Integrations (Dashboard, Analytics) | Integration Requirements |
| Third-Party SSO & Social Login | Integration Requirements |
| New User Journey (Registration/Onboarding) | User Journey & Flow |
| Returning User Journey | User Journey & Flow |
| Error Recovery Flow | User Journey & Flow |

### 4.2 Out-of-Scope

| Excluded Area | Justification |
| --- | --- |
| VWO Core Platform (post-login features) | Covered by separate test plans for individual VWO modules |
| Biometric Authentication | Listed as “Future Enhancement” in PRD — not in current scope |
| Adaptive/Risk-Based Authentication | Listed as “Future Enhancement” in PRD — not in current scope |
| Progressive Web App (PWA) | Listed as “Future Enhancement” in PRD — not in current scope |
| A/B Testing of Login Experience | Listed as “Future Enhancement” in PRD — analytics optimization |
| Backend Infrastructure Testing | Covered by DevOps/Infrastructure test plan |
| Third-party service internal reliability | Dependent on external providers (Google, Microsoft SSO) |

### 4.3 Assumptions

- A stable test environment mirroring production will be available before test execution begins.

- Test data (valid/invalid user accounts, SSO-enabled accounts) will be provisioned prior to testing.

- Access to third-party SSO sandbox environments (Google, Microsoft) will be provided.

- The PRD (Version 1.0) is the approved and baseline requirements document.

- Development will follow the three-phase delivery model outlined in the PRD.

### 4.4 Constraints

- Testing timelines are dependent on development delivery dates per phase.

- Security and penetration testing require specialized tools and may need external vendor support.

- Performance testing under geo-distributed conditions requires multi-region test infrastructure.

- GDPR/CCPA compliance validation may require legal team consultation.

## 5. Test Strategy

### 5.1 Testing Types

| # | Testing Type | Objective | Tools / Approach |
| --- | --- | --- | --- |
| 1 | Functional Testing | Validate all login, validation, password, and session features per PRD | Manual + Automated (Selenium/Cypress) |
| 2 | UI/UX Testing | Verify responsive design, themes, loading states, visual consistency | Manual + Visual regression tools |
| 3 | Security Testing | Validate encryption, rate limiting, session security, OWASP compliance | OWASP ZAP, Burp Suite, manual |
| 4 | Performance Testing | Validate < 2s page load, concurrent users, CDN, high availability | JMeter, Lighthouse, WebPageTest |
| 5 | Accessibility Testing | Validate WCAG 2.1 AA, screen reader, keyboard nav, high contrast | Axe, WAVE, NVDA, manual |
| 6 | Integration Testing | Validate SSO, social login, dashboard transition, analytics tracking | Manual + API testing (Postman) |
| 7 | Regression Testing | Ensure existing functionality is unaffected after changes | Automated suite |
| 8 | UAT Testing | End-user validation of login experience | Manual — stakeholder-driven |

### 5.2 Testing Levels

| Level | Description |
| --- | --- |
| Unit Testing | Performed by development team (out of QA scope) |
| Component Testing | Individual feature testing (login form, password reset, etc.) |
| Integration Testing | Cross-component and third-party integration validation |
| System Testing | End-to-end validation of complete login flows |
| Acceptance Testing | Stakeholder sign-off based on business requirements |

### 5.3 Test Design Techniques

- Equivalence Partitioning (valid/invalid inputs)

- Boundary Value Analysis (field lengths, password complexity)

- Decision Table Testing (login conditions matrix)

- State Transition Testing (session states, account lockout)

- Error Guessing (common edge cases)

- Exploratory Testing (unscripted session-based testing)

## 6. Features to be Tested

Each feature is assigned a unique requirement ID (REQ-xxx) for traceability.

### 6.1 Authentication System

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-001 | Email and password-based login | Functional Req — Login Process | Critical |
| REQ-002 | Session management with configurable timeout | Functional Req — Login Process | Critical |
| REQ-003 | Multi-Factor Authentication (MFA) | Functional Req — Login Process | High |
| REQ-004 | Single Sign-On (SSO) integration | Functional Req — Login Process | High |

### 6.2 User Input Validation

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-005 | Real-time field validation on blur | Functional Req — User Input Validation | High |
| REQ-006 | Email format verification | Functional Req — User Input Validation | High |
| REQ-007 | Password strength indicator | Functional Req — User Input Validation | Medium |
| REQ-008 | Clear actionable error messages | Functional Req — User Input Validation | High |

### 6.3 Password Management

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-009 | Forgot password flow with token | Functional Req — Password Management | Critical |
| REQ-010 | Email-based password recovery | Functional Req — Password Management | Critical |
| REQ-011 | Password complexity enforcement | Functional Req — Password Management | High |

### 6.4 User Experience — Interface Design

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-012 | Responsive/mobile-optimized design | UX Features — Interface Design | High |
| REQ-013 | Auto-focus on first input field | UX Features — Interface Design | Medium |
| REQ-014 | Clickable form labels | UX Features — Interface Design | Medium |
| REQ-015 | Loading state indicators | UX Features — Interface Design | Medium |

### 6.5 Accessibility

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-016 | Screen reader support (ARIA labels) | UX Features — Accessibility | High |
| REQ-017 | High contrast mode | UX Features — Accessibility | Medium |
| REQ-018 | Full keyboard navigation | UX Features — Accessibility | High |

### 6.6 Branding and Visual Design

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-019 | Brand consistency with VWO design system | UX Features — Branding | Medium |
| REQ-020 | Light and Dark mode theme support | UX Features — Branding | High |

### 6.7 Security — Data Protection

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-021 | End-to-end encryption for auth data | Technical Req — Data Protection | Critical |
| REQ-022 | Encrypted password storage (hashing) | Technical Req — Data Protection | Critical |
| REQ-023 | Secure session token management | Technical Req — Data Protection | Critical |
| REQ-024 | HTTPS enforcement (SSL/TLS) | Technical Req — Data Protection | Critical |

### 6.8 Security — Compliance

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-025 | GDPR compliance for user data | Technical Req — Compliance | Critical |
| REQ-026 | Enterprise security policy support | Technical Req — Compliance | High |
| REQ-027 | Rate limiting (brute force protection) | Technical Req — Compliance | Critical |

### 6.9 Performance — Load Time

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-028 | Page load within 2 seconds | Technical Req — Load Time | Critical |
| REQ-029 | Asset optimization (compressed/minified) | Technical Req — Load Time | High |
| REQ-030 | CDN integration for global performance | Technical Req — Load Time | High |

### 6.10 Performance — Scalability

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-031 | 99.9% uptime availability | Technical Req — Scalability | Critical |
| REQ-032 | Concurrent user support (thousands) | Technical Req — Scalability | High |
| REQ-033 | Multi-region geographic distribution | Technical Req — Scalability | High |

### 6.11 Platform Integrations

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-034 | Seamless transition to VWO dashboard | Integration Req — Platform | Critical |
| REQ-035 | Login analytics tracking | Integration Req — Platform | Medium |
| REQ-036 | Customer support integration | Integration Req — Platform | Medium |

### 6.12 Third-Party Integrations

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-037 | Enterprise SSO (SAML, OAuth) | Integration Req — Third-Party | High |
| REQ-038 | Social login (Google, Microsoft) | Integration Req — Third-Party | High |
| REQ-039 | Marketing/onboarding tool integration | Integration Req — Third-Party | Medium |

### 6.13 User Journeys

| REQ ID | Feature | PRD Reference | Priority |
| --- | --- | --- | --- |
| REQ-040 | New user journey (discovery → signup → onboarding) | User Journey — New User | High |
| REQ-041 | Returning user journey (quick login → dashboard) | User Journey — Returning User | Critical |
| REQ-042 | Error recovery flow | User Journey — Error Recovery | High |

## 7. Features NOT to be Tested

| Exclusion ID | Feature | Justification |
| --- | --- | --- |
| EXC-001 | Biometric authentication | PRD classifies as “Future Enhancement” |
| EXC-002 | Adaptive/risk-based authentication | PRD classifies as “Future Enhancement” |
| EXC-003 | Progressive Web App (PWA) | PRD classifies as “Future Enhancement” |
| EXC-004 | A/B testing of login experience | Optimization activity, not functional requirement |
| EXC-005 | User behavior analytics engine | PRD classifies as “Future Enhancement” |
| EXC-006 | Personalization engine | PRD classifies as “Future Enhancement” |
| EXC-007 | VWO core post-login modules | Separate test plan scope |
| EXC-008 | Backend infrastructure (servers, DB) | Covered by DevOps/Infra test plan |

## 8. Requirements Traceability Matrix (RTM)

The RTM maps each requirement (REQ-xxx) to one or more test scenarios (TS-xxx), ensuring complete coverage.

### 8.1 Authentication System

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-001 | Email/password login | TS-001 | Verify successful login with valid email and password | Functional | Critical |
| REQ-001 | Email/password login | TS-002 | Verify login failure with invalid email | Functional | Critical |
| REQ-001 | Email/password login | TS-003 | Verify login failure with invalid password | Functional | Critical |
| REQ-001 | Email/password login | TS-004 | Verify login failure with empty email field | Functional | High |
| REQ-001 | Email/password login | TS-005 | Verify login failure with empty password field | Functional | High |
| REQ-001 | Email/password login | TS-006 | Verify login failure with both fields empty | Functional | High |
| REQ-001 | Email/password login | TS-007 | Verify login with SQL injection attempt in email field | Security | Critical |
| REQ-001 | Email/password login | TS-008 | Verify login with XSS attempt in input fields | Security | Critical |
| REQ-002 | Session management | TS-009 | Verify session is created after successful login | Functional | Critical |
| REQ-002 | Session management | TS-010 | Verify session timeout after configured idle period | Functional | High |
| REQ-002 | Session management | TS-011 | Verify session invalidation on logout | Functional | Critical |
| REQ-002 | Session management | TS-012 | Verify concurrent session handling (same user, multiple browsers) | Functional | High |
| REQ-003 | Multi-Factor Authentication | TS-013 | Verify MFA prompt after valid email/password entry | Functional | High |
| REQ-003 | Multi-Factor Authentication | TS-014 | Verify successful login after valid MFA code entry | Functional | High |
| REQ-003 | Multi-Factor Authentication | TS-015 | Verify login blocked with invalid MFA code | Functional | High |
| REQ-003 | Multi-Factor Authentication | TS-016 | Verify MFA code expiry behavior | Functional | Medium |
| REQ-004 | Single Sign-On (SSO) | TS-017 | Verify SSO login redirects to identity provider | Integration | High |
| REQ-004 | Single Sign-On (SSO) | TS-018 | Verify successful login via SAML-based SSO | Integration | High |
| REQ-004 | Single Sign-On (SSO) | TS-019 | Verify successful login via OAuth-based SSO | Integration | High |
| REQ-004 | Single Sign-On (SSO) | TS-020 | Verify SSO failure with invalid/expired token | Integration | High |

### 8.2 User Input Validation

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-005 | Real-time validation on blur | TS-021 | Verify validation triggers on email field blur | Functional | High |
| REQ-005 | Real-time validation on blur | TS-022 | Verify validation triggers on password field blur | Functional | High |
| REQ-006 | Email format verification | TS-023 | Verify error for malformed email (missing @, domain) | Functional | High |
| REQ-006 | Email format verification | TS-024 | Verify acceptance of valid email formats | Functional | High |
| REQ-006 | Email format verification | TS-025 | Verify specialized keyboard on mobile for email field | UI/UX | Medium |
| REQ-007 | Password strength indicator | TS-026 | Verify weak password strength indicator display | Functional | Medium |
| REQ-007 | Password strength indicator | TS-027 | Verify strong password strength indicator display | Functional | Medium |
| REQ-008 | Actionable error messages | TS-028 | Verify error message for invalid credentials | Functional | High |
| REQ-008 | Actionable error messages | TS-029 | Verify error message for locked account | Functional | High |
| REQ-008 | Actionable error messages | TS-030 | Verify error messages do not expose sensitive information | Security | Critical |

### 8.3 Password Management

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-009 | Forgot password flow | TS-031 | Verify “Forgot Password” link navigates to reset page | Functional | Critical |
| REQ-009 | Forgot password flow | TS-032 | Verify password reset email is sent for valid email | Functional | Critical |
| REQ-009 | Forgot password flow | TS-033 | Verify secure token in reset link is unique and time-limited | Security | Critical |
| REQ-009 | Forgot password flow | TS-034 | Verify reset token cannot be reused after password change | Security | Critical |
| REQ-010 | Email-based recovery | TS-035 | Verify password recovery email delivery | Functional | Critical |
| REQ-010 | Email-based recovery | TS-036 | Verify behavior when non-registered email is used for recovery | Functional | High |
| REQ-011 | Password complexity | TS-037 | Verify password rejected if below minimum length | Functional | High |
| REQ-011 | Password complexity | TS-038 | Verify password rejected if missing required character types | Functional | High |
| REQ-011 | Password complexity | TS-039 | Verify password accepted when all complexity rules are met | Functional | High |

### 8.4 User Experience — Interface Design

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-012 | Responsive design | TS-040 | Verify login page layout on desktop (1920×1080) | UI/UX | High |
| REQ-012 | Responsive design | TS-041 | Verify login page layout on tablet (768×1024) | UI/UX | High |
| REQ-012 | Responsive design | TS-042 | Verify login page layout on mobile (375×667) | UI/UX | High |
| REQ-012 | Responsive design | TS-043 | Verify touch-friendly controls on mobile devices | UI/UX | Medium |
| REQ-013 | Auto-focus on first field | TS-044 | Verify cursor auto-focuses on email field on page load | UI/UX | Medium |
| REQ-014 | Clickable labels | TS-045 | Verify clicking label focuses corresponding input field | UI/UX | Medium |
| REQ-015 | Loading states | TS-046 | Verify loading indicator displays during auth processing | UI/UX | Medium |
| REQ-015 | Loading states | TS-047 | Verify submit button is disabled during loading state | UI/UX | Medium |

### 8.5 Accessibility

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-016 | Screen reader support | TS-048 | Verify ARIA labels on all form elements | Accessibility | High |
| REQ-016 | Screen reader support | TS-049 | Verify screen reader reads error messages correctly | Accessibility | High |
| REQ-017 | High contrast mode | TS-050 | Verify all elements are visible in high contrast mode | Accessibility | Medium |
| REQ-017 | High contrast mode | TS-051 | Verify color contrast ratio meets WCAG 2.1 AA (4.5:1 minimum) | Accessibility | Medium |
| REQ-018 | Keyboard navigation | TS-052 | Verify Tab key navigates through all interactive elements | Accessibility | High |
| REQ-018 | Keyboard navigation | TS-053 | Verify Enter key submits login form | Accessibility | High |
| REQ-018 | Keyboard navigation | TS-054 | Verify visible focus indicators on all elements | Accessibility | High |

### 8.6 Branding and Visual Design

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-019 | Brand consistency | TS-055 | Verify VWO logo, colors, and typography match design system | UI/UX | Medium |
| REQ-020 | Light/Dark mode | TS-056 | Verify login page renders correctly in Light mode | UI/UX | High |
| REQ-020 | Light/Dark mode | TS-057 | Verify login page renders correctly in Dark mode | UI/UX | High |
| REQ-020 | Light/Dark mode | TS-058 | Verify theme toggle/switch functionality | Functional | High |
| REQ-020 | Light/Dark mode | TS-059 | Verify theme preference persistence across sessions | Functional | Medium |

### 8.7 Security — Data Protection

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-021 | E2E encryption for auth data | TS-060 | Verify credentials are encrypted in transit (network inspection) | Security | Critical |
| REQ-022 | Encrypted password storage | TS-061 | Verify passwords are hashed (not stored in plaintext) in DB | Security | Critical |
| REQ-023 | Secure session tokens | TS-062 | Verify session tokens are random and non-predictable | Security | Critical |
| REQ-023 | Secure session tokens | TS-063 | Verify session tokens are invalidated on logout | Security | Critical |
| REQ-024 | HTTPS enforcement | TS-064 | Verify HTTP requests are redirected to HTTPS | Security | Critical |
| REQ-024 | HTTPS enforcement | TS-065 | Verify valid SSL/TLS certificate is present | Security | Critical |

### 8.8 Security — Compliance

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-025 | GDPR compliance | TS-066 | Verify privacy policy link is visible on login page | Compliance | Critical |
| REQ-025 | GDPR compliance | TS-067 | Verify cookie consent mechanism on first visit | Compliance | Critical |
| REQ-025 | GDPR compliance | TS-068 | Verify no personal data is logged in browser console/network | Compliance | Critical |
| REQ-026 | Enterprise security policies | TS-069 | Verify support for IP whitelisting for enterprise accounts | Security | High |
| REQ-026 | Enterprise security policies | TS-070 | Verify audit trail for login/logout events | Security | High |
| REQ-027 | Rate limiting | TS-071 | Verify account lockout after N consecutive failed attempts | Security | Critical |
| REQ-027 | Rate limiting | TS-072 | Verify CAPTCHA or challenge after threshold failed attempts | Security | Critical |
| REQ-027 | Rate limiting | TS-073 | Verify rate limiting on password reset endpoint | Security | High |

### 8.9 Performance

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-028 | Page load < 2 seconds | TS-074 | Verify login page load time on standard 4G connection | Performance | Critical |
| REQ-028 | Page load < 2 seconds | TS-075 | Verify login page load time on 3G/slow connection | Performance | High |
| REQ-029 | Asset optimization | TS-076 | Verify images are compressed and CSS/JS are minified | Performance | High |
| REQ-029 | Asset optimization | TS-077 | Verify no render-blocking resources | Performance | Medium |
| REQ-030 | CDN integration | TS-078 | Verify static assets are served via CDN | Performance | High |
| REQ-031 | 99.9% uptime | TS-079 | Verify login page availability monitoring is in place | Performance | Critical |
| REQ-032 | Concurrent users | TS-080 | Verify login page under 1,000 concurrent user load | Performance | High |
| REQ-032 | Concurrent users | TS-081 | Verify login page under 5,000 concurrent user load | Performance | High |
| REQ-033 | Multi-region distribution | TS-082 | Verify page load from North America region | Performance | High |
| REQ-033 | Multi-region distribution | TS-083 | Verify page load from Europe region | Performance | High |
| REQ-033 | Multi-region distribution | TS-084 | Verify page load from Asia-Pacific region | Performance | High |

### 8.10 Integrations

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-034 | Transition to VWO dashboard | TS-085 | Verify redirect to main dashboard after successful login | Integration | Critical |
| REQ-034 | Transition to VWO dashboard | TS-086 | Verify user context (name, role, settings) loads on dashboard | Integration | High |
| REQ-035 | Login analytics tracking | TS-087 | Verify login success event is tracked in analytics | Integration | Medium |
| REQ-035 | Login analytics tracking | TS-088 | Verify login failure event is tracked in analytics | Integration | Medium |
| REQ-036 | Customer support integration | TS-089 | Verify support/help link is accessible from login page | Integration | Medium |
| REQ-037 | Enterprise SSO (SAML/OAuth) | TS-090 | Verify SAML assertion processing for enterprise login | Integration | High |
| REQ-037 | Enterprise SSO (SAML/OAuth) | TS-091 | Verify OAuth token exchange for enterprise login | Integration | High |
| REQ-038 | Social login (Google) | TS-092 | Verify login via Google account | Integration | High |
| REQ-038 | Social login (Microsoft) | TS-093 | Verify login via Microsoft account | Integration | High |
| REQ-038 | Social login | TS-094 | Verify behavior when social login provider is unavailable | Integration | Medium |
| REQ-039 | Marketing/onboarding tools | TS-095 | Verify onboarding flow triggers for first-time login | Integration | Medium |

### 8.11 User Journeys (End-to-End)

| REQ ID | Requirement | TS ID | Test Scenario | Test Type | Priority |
| --- | --- | --- | --- | --- | --- |
| REQ-040 | New user journey | TS-096 | E2E: User lands on login → clicks signup → completes registration → onboards | E2E | High |
| REQ-040 | New user journey | TS-097 | Verify free trial CTA is visible and functional | Functional | High |
| REQ-041 | Returning user journey | TS-098 | E2E: User with “Remember Me” → auto-fills → logs in → dashboard | E2E | Critical |
| REQ-041 | Returning user journey | TS-099 | Verify “Remember Me” checkbox persists credentials | Functional | High |
| REQ-041 | Returning user journey | TS-100 | Verify session restoration preserves previous activity context | Functional | Medium |
| REQ-042 | Error recovery flow | TS-101 | E2E: Failed login → clear error → recover via password reset | E2E | High |
| REQ-042 | Error recovery flow | TS-102 | Verify multiple recovery paths are available (reset, support) | Functional | High |
| REQ-042 | Error recovery flow | TS-103 | Verify success confirmation after successful login recovery | Functional | Medium |

## 9. Test Environment

### 9.1 Browser Matrix

| Browser | Versions | Priority |
| --- | --- | --- |
| Google Chrome | Latest, Latest-1 | Critical |
| Mozilla Firefox | Latest, Latest-1 | High |
| Microsoft Edge | Latest, Latest-1 | High |
| Apple Safari | Latest, Latest-1 | High |
| Samsung Internet | Latest | Medium |

### 9.2 Operating Systems

| OS | Versions | Priority |
| --- | --- | --- |
| Windows | 10, 11 | Critical |
| macOS | Ventura, Sonoma, Sequoia | High |
| iOS | 16, 17, 18 | High |
| Android | 13, 14, 15 | High |

### 9.3 Device Types

| Device Type | Examples | Priority |
| --- | --- | --- |
| Desktop | 1920×1080, 1366×768, 2560×1440 | Critical |
| Tablet | iPad (768×1024), Android Tab | High |
| Mobile | iPhone (375×812), Android (360×800) | High |

### 9.4 Network Conditions

| Condition | Specification | Purpose |
| --- | --- | --- |
| High-speed (4G/5G) | ≥ 10 Mbps | Baseline performance |
| Standard 3G | ~1.5 Mbps | Slow network validation |
| Offline/Flaky | Intermittent | Error handling validation |

### 9.5 Test Tools

| Tool Category | Tool(s) | Purpose |
| --- | --- | --- |
| Test Management | Jira / Azure DevOps / TestRail | Test case management, defect tracking |
| Functional Automation | Selenium WebDriver / Cypress | Automated functional regression |
| API Testing | Postman / REST Assured | SSO, token, and integration testing |
| Security Testing | OWASP ZAP / Burp Suite | Vulnerability scanning |
| Performance Testing | Apache JMeter / k6 | Load and stress testing |
| Accessibility | Axe DevTools / WAVE / NVDA / VoiceOver | WCAG compliance validation |
| Visual Regression | Percy / BackstopJS | UI visual consistency |
| Browser Testing | BrowserStack / Sauce Labs | Cross-browser/device testing |
| Monitoring | Lighthouse / WebPageTest | Page performance auditing |

### 9.6 Test Data Requirements

| Data Type | Description |
| --- | --- |
| Valid user accounts | Active accounts with known credentials |
| Invalid credentials | Incorrect email/password combinations |
| MFA-enabled accounts | Accounts with 2FA configured |
| SSO-enabled accounts | Enterprise accounts linked to IdP |
| Social login accounts | Google and Microsoft test accounts |
| Locked/suspended accounts | Accounts in various states |
| New/unregistered emails | For registration and recovery testing |

## 10. Entry and Exit Criteria

### 10.1 Entry Criteria

| # | Criterion |
| --- | --- |
| 1 | Development for the phase/sprint is complete and code is deployed to the test environment |
| 2 | Unit test pass rate ≥ 90% (provided by development team) |
| 3 | Test environment is provisioned, stable, and mirrors production config |
| 4 | Test data is created and available |
| 5 | Test plan and test cases are reviewed and approved |
| 6 | No critical/blocker defects from previous phase remain open |
| 7 | Access credentials for all test tools and environments are available |

### 10.2 Exit Criteria

| # | Criterion |
| --- | --- |
| 1 | 100% of Critical priority test scenarios executed |
| 2 | 95% of High priority test scenarios executed |
| 3 | 90% of Medium priority test scenarios executed |
| 4 | 0 open Critical severity defects |
| 5 | 0 open High severity defects (or approved deferral by PM) |
| 6 | All security test scenarios passed |
| 7 | Performance KPIs met (page load < 2s, concurrent user targets) |
| 8 | Accessibility audit passed (WCAG 2.1 AA compliance) |
| 9 | UAT sign-off obtained from Product Manager |
| 10 | Test summary report generated and reviewed |

### 10.3 Suspension Criteria

| # | Criterion |
| --- | --- |
| 1 | Test environment becomes unstable or unavailable |
| 2 | Critical blocker defect prevents further test execution |
| 3 | > 30% of test cases fail due to a single root cause |
| 4 | Major scope change or requirement modification |

### 10.4 Resumption Criteria

| # | Criterion |
| --- | --- |
| 1 | Root cause of suspension is resolved and verified |
| 2 | Test environment is restored and validated |
| 3 | Impacted test cases are re-baselined if necessary |

## 11. Test Schedule and Milestones

The schedule is aligned with the PRD’s three development phases.

### 11.1 Phase 1 — Core Authentication

| Milestone | Duration | Deliverable |
| --- | --- | --- |
| Test Planning & Design | Week 1-2 | Test plan, test cases |
| Functional Testing | Week 3-4 | REQ-001 to REQ-011 validated |
| Security Testing (Core) | Week 4-5 | REQ-021 to REQ-024, REQ-027 |
| Defect Fix & Retest | Week 5-6 | Defect resolution |
| Phase 1 Sign-off | Week 6 | Test summary report |

Scope: Login form, validation, password reset, core security (TS-001 to TS-039, TS-060 to TS-065, TS-071 to TS-073)

### 11.2 Phase 2 — Enhanced UX

| Milestone | Duration | Deliverable |
| --- | --- | --- |
| Test Case Update | Week 7 | Updated test cases |
| UI/UX Testing | Week 7-8 | REQ-012 to REQ-020 validated |
| Accessibility Testing | Week 8-9 | REQ-016 to REQ-018, WCAG audit |
| Performance Testing | Week 9-10 | REQ-028 to REQ-033 validated |
| Regression Testing | Week 10 | Full regression cycle |
| Phase 2 Sign-off | Week 10 | Test summary report |

Scope: Responsive design, themes, accessibility, performance (TS-040 to TS-059, TS-074 to TS-084)

### 11.3 Phase 3 — Enterprise Features

| Milestone | Duration | Deliverable |
| --- | --- | --- |
| Test Case Update | Week 11 | Updated test cases |
| Integration Testing | Week 11-12 | REQ-034 to REQ-039 validated |
| Enterprise SSO/Security | Week 12-13 | REQ-004, REQ-025, REQ-026 |
| E2E User Journey Testing | Week 13 | REQ-040 to REQ-042 validated |
| Full Regression | Week 14 | Complete regression cycle |
| UAT | Week 14-15 | Stakeholder validation |
| Final Sign-off | Week 15 | Final test summary report |

Scope: SSO, social login, integrations, compliance, E2E flows (TS-017 to TS-020, TS-066 to TS-070, TS-085 to TS-103)

## 12. Roles and Responsibilities

| Role | Responsibilities | RACI |
| --- | --- | --- |
| QA Lead | Test plan creation, test strategy, resource allocation, risk management, reporting | A, R |
| QA Engineer (Functional) | Test case design, manual testing, defect reporting | R |
| QA Engineer (Automation) | Test automation framework, regression suite, CI/CD integration | R |
| Security Tester | Security testing, vulnerability assessment, OWASP compliance validation | R |
| Performance Tester | Load/stress testing, performance benchmarking, CDN validation | R |
| Accessibility Tester | WCAG audit, screen reader testing, contrast validation | R |
| Development Lead | Bug fixes, unit testing, code reviews, technical support for QA | C |
| Product Manager | Requirements clarification, UAT, exit criteria sign-off | A |
| DevOps Lead | Test environment setup, CI/CD pipeline, monitoring | R, C |
| UX Designer | Design specification clarification, visual regression review | C |

RACI Key: R = Responsible, A = Accountable, C = Consulted, I = Informed

## 13. Risk Assessment and Mitigation

| RSK ID | Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| RSK-001 | Test environment instability or downtime | Medium | High | Maintain backup env; automated health checks; escalation path |
| RSK-002 | Delayed development delivery affecting test schedule | Medium | High | Buffer weeks in schedule; parallel test case design during dev |
| RSK-003 | Third-party SSO sandbox unavailability | Medium | Medium | Mock SSO responses for initial testing; escalate early |
| RSK-004 | Insufficient test data for edge cases | Low | Medium | Create comprehensive test data matrix upfront; automation scripts |
| RSK-005 | Security vulnerabilities discovered late in cycle | Medium | Critical | Shift-left security testing; integrate SAST/DAST in CI/CD |
| RSK-006 | Accessibility issues requiring significant rework | Medium | High | Early accessibility review in Phase 2; developer training |
| RSK-007 | Performance degradation under high load | Medium | High | Early load testing; CDN validation; auto-scaling verification |
| RSK-008 | Cross-browser compatibility issues | Medium | Medium | Cloud-based device lab (BrowserStack); prioritize top browsers |
| RSK-009 | Requirement changes mid-cycle | Low | High | Change control process; impact analysis before accepting changes |
| RSK-010 | Resource unavailability (specialized testers) | Low | Medium | Cross-train team members; maintain resource backup plan |

## 14. Defect Management

### 14.1 Severity Classification

| Severity | Definition | Example |
| --- | --- | --- |
| S1 — Critical | System crash, data loss, security breach; no workaround | Login completely non-functional; password leak |
| S2 — High | Major feature broken; workaround exists but impacts usability | SSO login fails; password reset not sending email |
| S3 — Medium | Minor feature issue; workaround available; no data loss | Password strength indicator not updating |
| S4 — Low | Cosmetic issue; minor visual or text defect | Typo in error message; color mismatch |

### 14.2 Priority Classification

| Priority | Definition | Resolution SLA |
| --- | --- | --- |
| P1 — Urgent | Must be fixed immediately; blocks testing | Within 24 hours |
| P2 — High | Must be fixed in current sprint/iteration | Within 3 days |
| P3 — Medium | Should be fixed before release | Within 1 week |
| P4 — Low | Can be deferred to next release | Next release cycle |

### 14.3 Defect Lifecycle

New → Assigned → In Progress → Fixed → Ready for Retest → Retest → Closed
                                   ↓                         ↓
                               Rejected                  Reopened → In Progress

### 14.4 Defect Report Template

Each defect report shall include:

| Field | Description |
| --- | --- |
| Defect ID | Auto-generated unique identifier |
| Title | Clear, concise defect summary |
| Severity | S1 / S2 / S3 / S4 |
| Priority | P1 / P2 / P3 / P4 |
| Module | Authentication / Validation / UX / Security / Performance |
| Environment | Browser, OS, device, build version |
| Steps to Reproduce | Numbered step-by-step reproduction |
| Expected Result | What should happen per PRD requirements |
| Actual Result | What actually happened |
| Attachments | Screenshots, logs, video recordings |
| Linked REQ/TS | Mapped REQ-xxx and TS-xxx references |
| Assigned To | Developer name |
| Reported By | QA engineer name |
| Date Reported | YYYY-MM-DD |

## 15. Test Deliverables

| DEL ID | Deliverable | Phase | Owner |
| --- | --- | --- | --- |
| DEL-001 | Test Plan Document (this document) | Planning | QA Lead |
| DEL-002 | Test Cases / Test Scripts | Each Phase | QA Team |
| DEL-003 | Requirements Traceability Matrix | Each Phase | QA Lead |
| DEL-004 | Test Environment Setup Report | Pre-Phase 1 | DevOps |
| DEL-005 | Test Data Preparation Document | Pre-Phase 1 | QA Team |
| DEL-006 | Daily Test Execution Reports | Each Phase | QA Team |
| DEL-007 | Defect Reports | Each Phase | QA Team |
| DEL-008 | Defect Summary / Metrics Report | Phase End | QA Lead |
| DEL-009 | Security Test Report | Phase 1, 3 | Security |
| DEL-010 | Performance Test Report | Phase 2 | Perf Team |
| DEL-011 | Accessibility Audit Report | Phase 2 | A11y Team |
| DEL-012 | Regression Test Report | Phase 2, 3 | QA Team |
| DEL-013 | UAT Sign-off Report | Phase 3 | PM |
| DEL-014 | Final Test Summary Report | Phase 3 | QA Lead |

## 16. Approvals

| Approver | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Development Lead |  |  |
|  | Product Manager |  |  |
|  | Security Lead |  |  |
|  | DevOps Lead |  |  |

— End of Test Plan —

Document ID: TP-VWO-LOGIN-2026-001
Version: 1.0
Classification: Internal — Confidential